HARMONY

Pillar 2 Security Brief

Data Ingestion Pipeline — Security Requirements and Controls

Version 1.0 — April 2026

| Field | Value |
| --- | --- |
| Author | Colonel (Ret.) Elena Márquez-Reid, CISO |
| For | Marcus Webb (Tech Lead); the Harmony Development Team; Dr. Mara Voss |
| Status | Binding — to be folded into HARMONY_P2_DATA_INGESTION_PIPELINE_BRIEF_V1.0 before Session 01 |
| Cross-reference | Security Foundation V1.0; CISO Persona V1.0; Agent Security Seeding Prompt V1.0 |

# 0. Why This Brief Exists

Pillar 2 is the moment Harmony stops being a schema and starts being a system that accepts real-world data. Everything from here on has consequences that persist in the registry. This brief translates the Security Foundation into concrete, specific, do-this requirements for the Pillar 2 build. It does not replace the Pillar 2 Brief — it folds into it.

The guiding principle: ingestion is an attack surface by default. Every external dataset, every permit feed, every third-party API response is untrusted until proven otherwise. The pipeline architecture must reflect this without adding friction that kills velocity.

# 1. Pillar 2 Security Requirements — Binding

These requirements are binding for Pillar 2 completion. Any milestone that passes functional acceptance but fails these is not complete.

## 1.1 At the Source Adapter Layer (M1)

| # | Requirement | Maps to | Tag |
| --- | --- | --- | --- |
| R1.1 | Every source file is SHA-256 hashed before reading. The hash is recorded in the ingestion run record | SP-II.1 | [MVP] |
| R1.2 | Source files with unexpected content types (HTML when GeoJSON expected, executables embedded) are rejected and logged | C1, C5 | [MVP] |
| R1.3 | Adapters parse content as data only — no eval, exec, or equivalent on source content. No format that executes on parse (e.g. pickle) is accepted | C1 | [MVP] |
| R1.4 | Adapter process runs with no network access beyond the allowlisted source endpoint | SP-III | [90-DAY] |

## 1.2 At the CRS Normalisation Layer (M2)

| # | Requirement | Maps to | Tag |
| --- | --- | --- | --- |
| R2.1 | Coordinate bounds validation is strict. Any coordinate outside valid CRS range (or post-WGS84 outside [-180,180]/[-90,90]) is quarantined | PI1 | [MVP] |
| R2.2 | Declared CRS in a manifest is verified against structural cues in the source data. Mismatch flags for human review | PI1 | [MVP] |
| R2.3 | CRS transformation failures do not fall back silently to original coordinates. Fail closed | SP-V | [MVP] |

## 1.3 At the Geometry Validation Layer (M3)

| # | Requirement | Maps to | Tag |
| --- | --- | --- | --- |
| R3.1 | Quarantine outputs include a signed record of why each feature was quarantined. Cannot be silently replayed without re-review | SP-II.1, SP-II.3 | [MVP] |
| R3.2 | A dataset with more than 10% quarantined features halts ingestion and requires human sign-off to resume (5% warning retained) | PI1 | [MVP] |
| R3.3 | Quarantine files are retained for the audit retention period (minimum 90 days) | SP-V.1 | [90-DAY] |

## 1.4 At the Manifest Layer (M4)

| # | Requirement | Maps to | Tag |
| --- | --- | --- | --- |
| R4.1 | Every manifest carries a data_classification field (public/restricted/licensed/export_controlled/forbidden). Pipeline refuses without this field | SP-II.6 | [MVP] |
| R4.2 | Every manifest declares a source_authority. A source not on the approved list requires Mikey approval | SP-II.7 | [MVP] |
| R4.3 | Manifests are checked into version control. Changes require PR review | SP-III.5 | [MVP] |
| R4.4 | A manifest attempting to ingest data classified forbidden is refused and logged as a security event | C5 | [MVP] |
| R4.5 | Manifest JSON Schema validation extends to the classification and authority fields before any adapter is invoked | SP-II.6 | [MVP] |

## 1.5 At the Entity Extraction and Deduplication Layer (M4–M5)

| # | Requirement | Maps to | Tag |
| --- | --- | --- | --- |
| R5.1 | Attribute strings are never executed, parsed as instructions, or used to construct code paths. They are stored as data | C1 | [MVP] |
| R5.2 | Attribute strings feeding LLM-based semantic labelling pass through an injection-resistance filter | SP-IV.7 | [RESERVED] |
| R5.3 | Known-names population from source data sanitises inputs: strip control characters, enforce maximum length, reject non-UTF-8 | C1 | [MVP] |
| R5.4 | Dedup confidence scores are recorded in the entity record's provenance metadata, not overwritten on re-ingestion | SP-II.2 | [MVP] |

## 1.6 At the Pillar 1 API Boundary (M5, M6)

| # | Requirement | Maps to | Tag |
| --- | --- | --- | --- |
| R6.1 | The pipeline authenticates to the Pillar 1 API using a scoped service credential retrieved from the vault at runtime. Never hardcoded. Never in a manifest | SP-III.1, SP-III.2 | [MVP] |
| R6.2 | The credential is scoped to write entities and register cells only. It cannot read arbitrary records or modify namespaces | SP-I.2 | [MVP] |
| R6.3 | Every API write is tagged with the ingestion run ID, allowing post-hoc attribution and rollback | SP-II.2 | [MVP] |
| R6.4 | The pipeline does not bypass the API with direct database writes, regardless of performance temptation | SP-V | [MVP] |

## 1.7 At the Dataset Registry (M5, M6)

| # | Requirement | Maps to | Tag |
| --- | --- | --- | --- |
| R7.1 | Every ingestion run record includes: manifest path, manifest hash, source file hashes, adapter versions, pipeline git commit SHA, agent identity, timestamps, row counts, quarantine counts, resulting entity count | SP-II.2 | [MVP] |
| R7.2 | Dataset registry is append-only. Updates to a run record are logged as new entries, not overwrites | SP-II.3 | [MVP] |
| R7.3 | Re-ingestion with identical manifest and identical source hashes produces identical results. Non-idempotent outcomes trigger a security event | PI1 | [MVP] |

## 1.8 At the Temporal Trigger Layer (M7)

| # | Requirement | Maps to | Tag |
| --- | --- | --- | --- |
| R8.1 | NSW Planning Portal API responses are treated as untrusted content. Field values do not feed code paths or agent instructions | C1, C4 | [MVP] |
| R8.2 | Permit records are validated against an expected schema. Unexpected fields are discarded, not stored | PI1 | [MVP] |
| R8.3 | Cell state transitions are idempotent and logged. Cannot be invoked to force a transition outside the validated event map | SP-II.3 | [MVP] |
| R8.4 | Temporal field activation migration executed only after: ADR-015 accepted, CISO sign-off on migration diff, Mikey's Telegram approval | SP-IV.1 | [MVP] |
| R8.5 | The migration has a tested down function. Rollback is provably clean | SP-V | [MVP] |

## 1.9 Across the Pipeline (Cross-Cutting)

| # | Requirement | Maps to | Tag |
| --- | --- | --- | --- |
| R9.1 | All pipeline stages log to the centralised logging store | SP-V.1 | [90-DAY] |
| R9.2 | Pipeline container runs with minimum OS privileges, no root, no write access outside /workspace and /outputs | SP-III | [MVP] |
| R9.3 | All dependencies (including pinned GDAL) verified against known-good hashes on container build | SP-III.3 | [MVP] |
| R9.4 | The pipeline does not open outbound network connections beyond an allowlist declared per environment | SP-III | [90-DAY] |
| R9.5 | Every session that modifies the pipeline repo produces a session report including the Security Footer | Governance | [MVP] |

# 2. New Artefacts Pillar 2 Must Produce

In addition to the existing Pillar 2 deliverables, the following are required:

| Artefact | Location | Owner | Completion Gate |
| --- | --- | --- | --- |
| Manifest JSON Schema v1.1 with classification + authority fields | harmony/pipelines/manifests/schema.v1.1.json | Builder Agent | M4 |
| Approved source authority allowlist | security/source_authorities_allowlist.yaml | Elena + Marcus Webb | Before M1 |
| Forbidden data list | security/forbidden_data_classes.md | Elena | Before M1 |
| Ingestion run record schema | harmony/pipelines/registry/run_schema.json | Builder Agent | M5 |
| Pipeline threat model (Pillar 2 scope) | security/P2_threat_model.md | Elena | Before M7 |
| ADR-015 security review appendix | Included in ADR-015 | Elena + Dr. Voss | During ADR-015 drafting |

# 3. Security Gates Folded into the Milestone Map

Existing Pillar 2 milestones gain a security gate. The gate does not add a new milestone — it adds acceptance criteria.

| Milestone | Existing AC | Added Security AC |
| --- | --- | --- |
| M1 — Source Adapters | CLI reads Central Coast dataset | All adapter inputs hashed; unexpected content types rejected; no execution-on-parse formats |
| M2 — CRS Normalisation | GDA2020 correctly reprojected | Bounds validation strict; CRS declaration verified against data cues; no silent fallback |
| M3 — Geometry Validation | Quarantine report produced | Quarantine records signed; 10% halt threshold; 90-day retention |
| M4 — Manifests and Entity Extraction | Manifests valid, dedup works | Classification and authority fields mandatory; forbidden classification refused; attribute strings sanitised |
| M5 — End-to-End Ingestion | First dataset ingested | API credential from vault; writes tagged with run ID; registry append-only; idempotent |
| M6 — Multi-Dataset Ingestion | Three datasets coexist | All M5 security AC carried forward; cross-dataset dedup does not leak attribute content across provenance boundaries |
| M7 — Temporal Trigger Layer | All 8 functional AC | Permit responses treated as untrusted; state transitions idempotent; migration executed only after CISO sign-off + Mikey approval; down function tested |

# 4. Additional Human Decision Gates for Pillar 2

The existing Pillar 2 PM Brief lists five decision points totalling 3–4 hours. Security adds three more. Total additional time: approximately 2–3 hours.

| # | New Decision | When | Time | Owner |
| --- | --- | --- | --- | --- |
| S1 | Approve the source authority allowlist | Before M1 | 30 min | Mikey |
| S2 | Review the forbidden data list | Before M1 | 30 min | Mikey + Elena |
| S3 | Sign off on the temporal migration security review | Before M7 migration execution | 30–60 min | Mikey + Elena |

These gates do not extend the schedule. They run in parallel with the existing decision gates.

# 5. Specific Threats to the Pillar 2 Build

Elena's Pillar 2 threat model identifies the following scenarios as immediate concerns. Each has a named control.

| # | Threat | Likelihood | Impact | Controlled By |
| --- | --- | --- | --- | --- |
| T1 | Malicious payload in a property name or address field within NSW cadastral data | Low–Medium | Medium — could poison downstream semantic labelling | R5.1, R5.3 |
| T2 | Overture Maps contributor account compromise leading to tampered building footprint | Low | Medium — silent substrate error | R1.1, R7.3, SP-II.2 |
| T3 | NSW Planning Portal API behaviour change (field rename, schema drift, unexpected field) | Medium | Medium — ingestion halt or silent error | R8.2 |
| T4 | Vault-scoped credential accidentally logged in a session transcript | Medium (human) | High | R6.1, Seeding Prompt §1, SP-III.7 |
| T5 | Developer writing a 'direct DB' path during M7 to work around an API limitation | Medium | High — bypasses every audit control | R6.4, Seeding Prompt §2 |
| T6 | Manifest committed with data_classification: public when underlying data is licensed | Medium | Medium — contractual exposure | R4.2, review gate |
| T7 | MCP connector returning crafted content that reshapes the manifest | Low–Medium | Medium | SP-IV.4, Seeding Prompt §3 |

T4 and T5 are the most likely. Both are human-factor threats. The Seeding Prompt and destructive action gate are the primary defences; the technical controls are the backstop.

# 6. CISO Sign-Off Protocol for Pillar 2

Elena personally reviews and signs off on the following points during the Pillar 2 build:

- The source authority allowlist (before M1).

- The forbidden data list (before M1).

- The manifest JSON Schema v1.1 diff (before M4).

- ADR-015 (parallel to Dr. Voss's technical review, before M7).

- The temporal field migration diff (before migration execution).

- The Pillar 2 Executive Overview (security sign-off section, before Pillar 2 is declared complete).

For any sign-off, Elena's response takes one of three forms: APPROVED, APPROVED WITH CONDITIONS, or BLOCKED. Blocked items escalate to Mikey with Elena's written reasoning.

# 7. What Pillar 2 Does Not Have to Do

To calibrate against over-engineering, the following are explicitly not Pillar 2 security requirements:

- External endpoint publication or hardening (no external API yet).

- Full cryptographic signing of cell records (reserved — activates pre-Pillar 4).

- Penetration testing (scheduled post-Pillar 3).

- Formal SOC 2 Type I audit preparation artefacts (that is the 90-day horizon, run in parallel with Pillar 3, not inside Pillar 2).

- End-to-end encryption of data at rest beyond standard disk encryption (scoped in the 90-day horizon).

- Independent legal review of every NSW dataset license (one batch review covers all NSW Spatial Services datasets; Overture has known terms).

Keeping these out of Pillar 2 is deliberate. Including them would push Pillar 2 from 5–6 weeks to 9–10 weeks without materially changing the security posture of the MVP.

# 8. Fold-In Instructions

For the Pillar 2 build to pick this up today:

- Add this document to the Pillar 2 Brief 'Input files to read before beginning' list.

- Add the Seeding Prompt v1.0 to the top of the session objective in the CoWork Build Instructions section of the Pillar 2 Brief.

- Add the three new human decision gates (S1–S3) to Section 9 of the Pillar 2 PM Brief.

- Update the Pillar 2 Milestone Map to reflect the added security ACs (Section 3 above).

- Add the new artefacts (Section 2) to the Deliverables lists of the appropriate milestones.

- Create the security/ directory in the repo with the initial files.

These changes are non-breaking. They do not invalidate existing Pillar 2 work or require replanning. They are additive acceptance criteria.

HARMONY — Pillar 2 Security Brief V1.0 — April 2026

Author: Colonel (Ret.) Elena Márquez-Reid, Chief Information Security Officer