HARMONY

Dev Dashboard — Update Protocol

Version 1.0  |  April 2026  |  Drop into Claude Project context

# Purpose

This document defines the update protocol for the Harmony Dev Dashboard. It tells every tool — Claude Chat, CoWork, and Code — how to report completed work so the dashboard stays current.

The dashboard does not update automatically across sessions. This protocol is the bridge. Follow it consistently and the dashboard will always reflect reality.

# How the dashboard works

The Harmony Dev Dashboard lives in the Harmony architecture chat in this Claude Project. It tracks:

- All 30 milestones across five pillars

- All 8 architecture decision gates

- Which tool each item is being worked in

- Prioritised next-step recommendations

Milestone states persist across sessions. When you update the dashboard in the architecture chat, the state is saved and will be there next time you open it.

# The update format

At the end of any session where a milestone advances or a decision is resolved, produce one line in this exact format:

HARMONY UPDATE ¦ Pillar [N] ¦ Milestone [N] — [Title] ¦ Status: [Done / In Progress / Blocked / Pending] ¦ Tool: [Chat / CoWork / Code]

For decision gates, use this format:

HARMONY DECISION ¦ Gate [N] — [Title] ¦ Status: [Resolved / Pending]

## Examples

HARMONY UPDATE ¦ Pillar 1 ¦ Milestone 2 — Registry service (local) ¦ Status: Done ¦ Tool: CoWork HARMONY UPDATE ¦ Pillar 1 ¦ Milestone 3 — Alias system ¦ Status: In Progress ¦ Tool: CoWork HARMONY UPDATE ¦ Pillar 2 ¦ Milestone 3 — Geometry → cell mapping engine ¦ Status: Blocked ¦ Tool: CoWork HARMONY DECISION ¦ Gate 2 — Cell granularity across hierarchy levels ¦ Status: Resolved HARMONY DECISION ¦ Gate 3 — Identity encoding method ¦ Status: Resolved

# Where to send the update

Step-by-step Open the Harmony architecture chat (this Claude Project). Paste the update line(s) and add: "Please update the dashboard." The dashboard will be re-rendered with the new state applied.

You can paste multiple update lines at once if several milestones advanced in one session. The dashboard will apply all of them in a single render.

# Instructions by tool

## Claude Chat

Chat sessions handle architecture decisions, ADR resolution, pillar depth-probes, and specification work. The outputs are decisions and documents, not running code.

What Chat sessions should report When a decision gate is resolved, produce a HARMONY DECISION update line. When a depth-probe or brief session concludes, note which milestones are now unblocked. When an ADR is formally locked, note it in the update if it unblocks a milestone.

Example Chat session closing output:

HARMONY DECISION ¦ Gate 2 — Cell granularity across hierarchy levels ¦ Status: Resolved HARMONY DECISION ¦ Gate 3 — Identity encoding method ¦ Status: Resolved // Gates 2 and 3 now resolved. Pillar 1 Session 4 is unblocked for CoWork dispatch.

## Claude CoWork

CoWork sessions execute the build — schema generation, service construction, pipeline assembly, integration testing. Most milestone completions come from CoWork.

What CoWork sessions must produce Every CoWork session must end with a session summary. The final line of the summary must include all HARMONY UPDATE lines for that session. Include one line per milestone that changed status during the session. If a milestone was started and completed in one session, report it as Done.

Seed this instruction into every CoWork session brief:

At the end of this session, produce a SESSION SUMMARY that includes: 1. What was built or completed 2. Where each output file was saved 3. Any decisions or ambiguities that require human review 4. HARMONY UPDATE lines for every milestone that changed status, in this format: HARMONY UPDATE ¦ Pillar [N] ¦ Milestone [N] — [Title] ¦ Status: [Status] ¦ Tool: CoWork

## Claude Code

Code sessions handle implementation — API endpoints, algorithms, test suites, integration scripts. Code sessions typically advance or complete milestones within Pillar 1 stages 5–6 and all of Pillars 2–5.

What Code sessions should report When a code task concludes, note which milestone it advances. If the task completes a milestone, mark it Done. If the task is partial, mark it In Progress. Include the HARMONY UPDATE line at the end of the session.

Example Code session closing output:

HARMONY UPDATE ¦ Pillar 1 ¦ Milestone 5 — API layer ¦ Status: Done ¦ Tool: Code // Resolve and register endpoints built and passing all tests. // Files saved to: harmony/services/identity/api/

# Milestone reference — all 30

Use this table to identify the correct pillar and milestone number for update lines.

Pillar 1 — Spatial Substrate (Apr–Jun 2026)

| M# | Milestone | Deliverable | Tool |
| --- | --- | --- | --- |
| 1 | Identity schema lock | Schemas, ADRs 001/004/008 | Chat [DONE] |
| 2 | Registry service (local) | Database, CRUD, canonical lookup | CoWork |
| 3 | Alias system | Alias generation, namespace resolution | CoWork |
| 4 | Cell identity integration | cell_id + cell_key linkage, CC sample | CoWork |
| 5 | API layer | Resolve + register endpoints | Code |
| 6 | End-to-end test | Alias → canonical → entity → cell flow | Code |

Pillar 2 — Data Ingestion Pipeline (May–Sep 2026)

| M# | Milestone | Deliverable | Tool |
| --- | --- | --- | --- |
| 1 | CRS normalisation pipeline | All formats → WGS84 | CoWork |
| 2 | Geometry validation suite | Topology checks, self-intersection | CoWork |
| 3 | Geometry → cell mapping engine | Requires P1 cell schema [BLOCKED] | CoWork |
| 4 | Entity extraction scripts | Buildings, parcels, roads | Code |
| 5 | Dataset registration service | Catalogue incoming datasets | Code |
| 6 | Central Coast pilot pipeline | Zoning data through full stack | CoWork |

Pillar 3 — Rendering Interface (Jun–Dec 2026)

| M# | Milestone | Deliverable | Tool |
| --- | --- | --- | --- |
| 1 | Globe client setup | Framework selected, build pipeline | Chat |
| 2 | Cell-based layer loading | Viewport → visible cell resolution | Code |
| 3 | Streaming data loader | Fetch cells as camera moves | Code |
| 4 | Layer management system | Toggle, style, opacity controls | Code |
| 5 | Camera navigation + hooks | Click, hover, select on cells/entities | Code |
| 6 | Globe live — technical breakeven | First commercial demos possible | CoWork |

Pillar 4 — Spatial Knowledge Layer (Sep–Mar 2027)

| M# | Milestone | Deliverable | Tool |
| --- | --- | --- | --- |
| 1 | Entity graph schema | Buildings, parcels, roads as graph nodes | Chat |
| 2 | Temporal state system | Activate bitemporal versioning | CoWork |
| 3 | Analytics pipeline | Spatial aggregations, change detection | Code |
| 4 | AI context generation layer | Spatial context packets for AI queries | Code |
| 5 | Semantic label pipeline | AI assigns meaning to cells | Code |
| 6 | Entity graph live | Buildings as queryable intelligent entities | CoWork |

Pillar 5 — Interaction Layer (Oct–Jun 2027)

| M# | Milestone | Deliverable | Tool |
| --- | --- | --- | --- |
| 1 | Conversational navigation engine | Intent → spatial query → response | Chat |
| 2 | Semantic query parser | Natural language → structured cell query | Code |
| 3 | Spatial context injector | Cell data for AI responses | Code |
| 4 | UI component library | Map overlay, query input, result panels | Code |
| 5 | Cross-pillar integration | All five pillars assembled | CoWork |
| 6 | Full platform launch | All acceptance criteria met | CoWork |

# Decision gate reference — all 8

| # | Decision | Blocks | Status |
| --- | --- | --- | --- |
| 1 | H3 vs custom spatial index | Pillar 1 (fully) | Resolved |
| 2 | Cell granularity across hierarchy levels | Pillar 1 schema lock | Pending |
| 3 | Identity encoding method | Pillar 1 ID generation | Pending |
| 4 | ECEF vs ENU local frame handling | Pillar 1 spatial math | Resolved |
| 5 | WebGL vs WebGPU rendering path | Pillar 3 architecture | Pending |
| 6 | Globe framework selection | Pillar 3 start | Pending |
| 7 | Graph database technology | Pillar 4 schema | Pending |
| 8 | Semantic label generation strategy | Pillar 4 AI context | Pending |

# Standing instruction — seed into Project context

Copy the block below and add it to this Claude Project's custom instructions. This ensures every agent session knows how to report back.

HARMONY DASHBOARD PROTOCOL At the end of every session in this project — whether Chat, CoWork, or Code — produce one or more update lines in the following formats: For milestones: HARMONY UPDATE ¦ Pillar [N] ¦ Milestone [N] — [Title] ¦ Status: [Done / In Progress / Blocked / Pending] ¦ Tool: [Chat / CoWork / Code] For decision gates: HARMONY DECISION ¦ Gate [N] — [Title] ¦ Status: [Resolved / Pending] Paste these lines into the Harmony architecture chat with the message: "Please update the dashboard." The dashboard is the single source of truth for build progress. Every session that advances a milestone or resolves a decision must report back.

HARMONY Spatial Operating System  |  Dev Dashboard Update Protocol  |  v1.0  |  April 2026  |  Internal